TEST PLAN DOCUMENT CONTENTS 1. Introduction .................................................................. 1 2. Environment Requirements .................................... ... 1 3. Test Strategy ................................................................ 1 4. Objectives .................................................................... 1 5. Scope of Testing .......................................................... 2 4. Features to be Tested .................................................. 2 4. Entry and Exit Criteria ................................................. 3 6. Test Deliverables .......................................................... 3 7. Risks & Mitigation ........................................................ 4 8. Roles and Responsibilities .......................................... 4 9. Conclusion ……............................................................. 4 10. Test Sign-off Document ............................................. 5

1. Introduction The purpose of this document is to outline the testing strategy for the SauceDemo web application. The goal is to ensure that the login, product selection, and checkout processes work correctly for various user roles. ## 2. Environment Requirements - Devices: Desktop/Laptop. - Browsers: Google Chrome (Primary). - Environment URL: https://www.saucedemo.com/ 3. Test Strategy Methodology: Manual Black-Box Testing. Test Levels: System Testing and Integration Testing. Types of Testing: - Functional Testing: Verifying if features work as per requirements. - Negative Testing: Entering invalid data to check error handling. - UI/UX Testing: Checking for broken images (specifically for the problem_user). 4. Objectives - Functional Accuracy: To verify that all "Happy Path" scenarios (standard user journey) work as intended. - Error Handling: To ensure the system provides helpful error messages during incorrect user actions (Negative Testing). - Data Integrity: To confirm that item counts and price calculations in the cart and checkout pages are accurate. - UI Verification: To identify visual defects, specifically regarding product images and layouts. 5. Scope of Testing 5.1. In-Scope: - Authentication: Login and Logout functionality for all 4 default user types. - Inventory: Product listing, sorting (A-Z, Low-High), and product detail views. - Cart Management: Adding/removing items and real-time badge updates. - Checkout Flow: Form validation and the three-step checkout process. 5.2. In-Scope: - External "About" links (Sauce Labs corporate site). - Backend database/API calls. - Mobile app testing (Testing is restricted to Desktop Web). ## 4. Features to be Tested F_01: User Authentication - Login functionality with multiple user roles (Standard, Locked-out, Problem, etc.). - Password masking and security. - Logout functionality and session termination. F_02: Inventory Management - Product listing display (Images, Titles, Prices, Descriptions). - Product sorting (Alphabetical and Price-based). - Product detail page navigation. F_03: Shopping Cart - Adding items to the cart from the main page or detail page. - Removing items from the cart. - Real-time cart badge (counter) updates. F_04: Checkout Workflow - Checkout information form validation (First Name, Last Name, Zip). - Order overview (Price calculation, Tax, and Total). - Final order confirmation and success message. ## 4. Entry and Exit Criteria ## 5.1 Entry Criteria - The test environment (https://www.saucedemo.com/) is live and accessible. - Test cases are documented and approved. - The tester has a clear understanding of the user roles. ## 5.2 Exit Criteria - 100% of the planned test cases have been executed. - All identified bugs are logged and categorized by severity. - No "Critical" or "High" priority bugs remain open. ## 6. Test Deliverables During this project, the following documents will be produced: - Test Plan: This current document. - Test Case Suite: A detailed list of steps and expected results. - Defect Reports: Documentation of any failures found during execution. - Test Summary Report: A final overview of the testing results. ## 7. Risks & Mitigation - Risk: The site is a demo; it may have intentional bugs (like the problem_user). - Mitigation: Define "Intentional Bugs" as part of the test data scenarios to avoid confusion with system failures. - Risk: Internet connectivity issues may interrupt testing. - Mitigation: Ensure a stable connection; document any network-related errors separately. ## 8. Roles and Responsibilities - QA Tester: Responsible for writing test cases, executing tests, and logging defects. - Test Lead: Responsible for reviewing the Test Plan and providing final Sign-off. 09. Conclusion The functional testing of the SauceDemo application was completed according to the Test Plan. While the core 'Standard User' flow is operational, several Critical and High-priority defects were identified in the 'Error User' and 'Problem User' profiles. Specifically, the unresponsive 'Finish' button and Last Name validation errors in the Checkout module prevent successful order completion. Therefore, the application is NOT RECOMMENDED FOR RELEASE in its current state. ## 10. Test Sign-off Document Project Name: SauceDemo (Swag Labs) Date: March 16, 2026 Statement: "The testing team has completed the planned test execution. Based on the results, the application is [Ready / Not Ready] for release. All critical bugs have been addressed or documented for future phases." Signed By: ____________________ (QA Tester)