# Test Summary Report: SauceDemo (Swag Labs) Prepared By: Mubeena V A Date: 20-03-2026 Project: E-commerce Web Application Testing - SauceDemo (Swag Labs) ## 1. Executive Summary This report summarizes the results of the functional testing phase for the SauceDemo application. The primary objective was to verify core features including Login, Product Management, Shopping Cart, and Checkout flows across different user profiles. While the "Standard User" flow is mostly functional, significant issues were identified when testing under specific user conditions (error_user, problem_user, and performance_glitch_user), preventing a clean release recommendation at this stage. ## 2. Test Execution Statistics Module; Total Test Cases; Passed; Failed; Pass %. Login Module; 6; 6; 0; 100%. Product Module; 6; 6; 0; 100%. Shopping Cart; 11; 10; 1; 91%. Checkout Flow; 9; 9; 0; 100%. TOTAL; 32; 31; 1; 97%. ## 3. Defect Classification (Bug List Summary) A total of 6 defects were logged: Severity; Count; Impacted Modules. High; 2; Checkout (Validation errors and unresponsive buttons). Medium; 3; Product (Broken images, button failures, sorting issues). Low; 1; Performance (Loading delays). Key Defects Found: - BUG-001 & BUG-002: Critical blocks in the Checkout process for the error_user (Validation fails even with correct data). - BUG-003 & BUG-005: UI/Functional failures for the problem_user (Broken images and unresponsive buttons). - BUG-004: Performance bottleneck for the performance_glitch_user (3-5 second delay). ## 4. Test Environment - Application: SauceDemo (Swag Labs) - Testing Type: Manual Black Box Testing - Test Data Used: standard_user, locked_out_user, problem_user, performance_glitch_user, error_user ## 5. Final Conclusion & Recommendation Verdict: 🔴 GO / NO-GO – REJECTED The application successfully passed basic functional checks for the standard user. However, due to the High Severity defects in the Checkout module—which directly impact revenue and order completion—the build is not ready for production. Recommendations: - Immediate Fix: Resolve the validation and button response issues in the Checkout module. - UI Consistency: Address the broken product images and sorting logic failures. - Regression Testing: Once fixes are applied, a full regression suite must be run to ensure existing "Pass" cases remain stable.